Project Name: Enhance User Profile Management
Objective: Improve user experience by revamping profile management features.
Key Deliverables:
- Updated user profile page
- Enhanced user settings interface
- Improved profile picture upload functionality
Team:
- Product Owner: [Name]
- Scrum Master: [Name]
- Development Team: [List members]
### Sprint Backlog (for Sprint 1)
User Story (Prioritized)	Story Points
As a user, I can update my profile details.	5
As a user, I can upload a new profile picture.	3
As a user, I can view and edit privacy settings.	8

### Prioritized List of User Stories (Product Backlog)
1. As a user, I can update my profile details. (5 SP)
2. As a user, I can view and edit privacy settings. (8 SP)
3. As a user, I can upload a new profile picture. (3 SP)
4. As a user, I can link my social media accounts. (5 SP)
5. As a user, I can view profile activity history. (5 SP)
6. As a user, I can customize profile themes. (3 SP)
7. As a user, I can add a short bio to my profile. (2 SP)
### Notes:
- Sprint Duration: 2 weeks
- Kickoff Date: [Date]
- Review Date: [Date]
- Retrospective Date: [Date]
### Risks and Issues:
- Integration with existing database schema may require adjustments.
- User acceptance testing may uncover additional requirements.
### Dependencies:
- Design mockups need approval by [Date].
- Backend API changes should be completed by [Date].
### Sprint Goal:
Deliver updated profile management features including profile details update, privacy settings, and profile picture upload by the end of Sprint 1.